**Apartment Manager Application Current Status and Future plan**

* **member contribution for iteration 2 is in the meeting minutes**

**This is the current status of our project so far in our big user stories**

* All features listed below are complete
* New additions and changes have been marked as such
* Features that have been deemed out of scope are on the bottom

**Messages feature list:**

**Message individuals**

Manager can send messages to individuals that they are responsible for.

**COMPLETE**

**Indication of Urgency**

The manager is capable of marking the urgency of a message. Depending on the level of urgency, the residents may be notified immediately, or the next time they open the app.

**COMPLETE**

**Mark Messages as Read**

Residents are capable of marking messages as read. The manager is able to see who has read the sent messages.

**COMPLETE**

**Bulletin Board feature list:**

**Post to Bulletin Board**

Post to the Bulletin board which is available to all residents.

**COMPLETE**

**Reply on Bulletin Board / Comment on a bulletin post**

Reply to a post on the Bulletin board which is available to all residents.

**COMPLETE**

**Users feature list:**

**Add Users (New as of Iteration 1)**

Residents are able to be notified when their rent is due, the amount due, and see their rent on the calendar.

**COMPLETE**

**Delete Users (New as of Iteration 1)**

Residents are able to be notified when their rent is due, the amount due, and see their rent on the calendar.

**COMPLETE**

**Front-end (New as of Iteration 2)**

Create a front-end for our project and deploy it to a web server. In addition also add a REST API so that the next iteration can be completed by the next group

**COMPLETE**

**Calendar Feature List(All new as of iteration 3)**

**Add to calendar**

A scheduler that allows specific events in the apartment to be tracked, such as rent, or a barbecue.

Estimated hours/cost: 15-20

**COMPLETE**

**Front-end**

Allow the user to see a visual representation of the calendar that the manager or that they have added events for.

Estimated hours/cost: 20-25

**COMPLETE**

**Android Feature(New as of iteration 3)**

**Front-end**

Application must have an android application in which the user can do similar things that they can do on the web application.

Estimated hours/cost: 20-25

**COMPLETE**

**Below are the list of features that are out of scope for iteration 3. These are no longer promised features, but if time permits some of them might be in the last iteration.**

**Bulletin features:**

***Sorting Bulletin***

*Residents are capable of sorting the bulletin board in multiple ways. For example, sorting by resident, or by date added.*

*Estimated hours: 5*

*Priority: 1*

**Users features:**

**Notification to users**

Residents are able to receive notifications whenever a new bulletin has been posted.

Estimated hours/cost: 5-10

**OUT OF SCOPE**

**Check rent**

Residents are able to be notified when their rent is due, the amount due, and see their rent on the calendar.

Estimated hours/cost: 5-10

**OUT OF SCOPE**

**Message features:**

**Message all residents - This feature was misplaced as being complete, moved to out of scope**

Manager can send messages to all residents that they are responsible for.

Estimated hours/cost: 5-10

**OUT OF SCOPE**