**Apartment Manager Application Current Status and Future plan**

* **member contribution for iteration 2 is in the meeting minutes**

**This is the current status of our project so far in our big user stories**

* All features listed below are complete
* New additions and changes have been marked as such
* Features that have been deemed out of scope are on the bottom

**Messages feature list:**

**Message individuals**

Manager can send messages to individuals that they are responsible for.

**COMPLETE**

**Indication of Urgency**

The manager is capable of marking the urgency of a message. Depending on the level of urgency, the residents may be notified immediately, or the next time they open the app.

**COMPLETE**

**Mark Messages as Read**

Residents are capable of marking messages as read. The manager is able to see who has read the sent messages.

**COMPLETE**

**Bulletin Board feature list:**

**Post to Bulletin Board**

Post to the Bulletin board which is available to all residents.

**COMPLETE**

**Reply on Bulletin Board / Comment on a bulletin post**

Reply to a post on the Bulletin board which is available to all residents.

**COMPLETE**

**Users feature list:**

**Add Users (New as of Iteration 1)**

Residents are able to be notified when their rent is due, the amount due, and see their rent on the calendar.

**COMPLETE**

**Delete Users (New as of Iteration 1)**

Residents are able to be notified when their rent is due, the amount due, and see their rent on the calendar.

**COMPLETE**

**Front-end (New as of Iteration 2)**

Create a front-end for our project and deploy it to a web server. In addition also add a REST API so that the next iteration can be completed by the next group

**COMPLETE**

**Calendar Feature List(All new as of iteration 3)**

**Add to calendar**

A scheduler that allows specific events in the apartment to be tracked, such as rent, or a barbecue.

Estimated hours/cost: 15-20

**COMPLETE**

**Front-end**

Allow the user to see a visual representation of the calendar that the manager or that they have added events for.

Estimated hours/cost: 20-25

**COMPLETE**

**Android Feature(New as of iteration 3)**

**Front-end**

Application must have an android application in which the user can do similar things that they can do on the web application.

Estimated hours/cost: 20-25

**COMPLETE**