**Apartment Manager Application Current Status and Future plan**

* **member contribution for iteration 2 is in the meeting minutes**

**This is the current status of our project so far in our big user stories**

* Messages
  + all features listed below for messages are implemented
* Bulletin Board
  + all features except for sorting as marked below has been implemented
* Users
  + Only the creation and deletion of users has been implemented
* a full list of completed features for iteration 2 can be found below

**Messages feature list:**

**Message all residents**

Manager can send messages to all residents that they are responsible for.

**COMPLETE**

**Message individuals**

Manager can send messages to individuals that they are responsible for.

**COMPLETE**

**Indication of Urgency**

The manager is capable of marking the urgency of a message. Depending on the level of urgency, the residents may be notified immediately, or the next time they open the app.

**COMPLETE**

**Mark Messages as Read**

Residents are capable of marking messages as read. The manager is able to see who has read the sent messages.

**COMPLETE**

**Bulletin Board feature list:**

**Post to Bulletin Board**

Post to the Bulletin board which is available to all residents.

**COMPLETE**

**Reply on Bulletin Board / Comment on a bulletin post**

Reply to a post on the Bulletin board which is available to all residents.

**COMPLETE**

**Users feature list:**

**Add Users (New as of Iteration 1)**

Residents are able to be notified when their rent is due, the amount due, and see their rent on the calendar.

**COMPLETE**

**Delete Users (New as of Iteration 1)**

Residents are able to be notified when their rent is due, the amount due, and see their rent on the calendar.

**COMPLETE**

**Front-end (New as of Iteration 2)**

Create a front-end for our project and deploy it to a web server. In addition also add a REST API so that the next iteration can be completed by the next group

**COMPLETE**

**Below are the list of features that will be implemented in the next iteration (since iteration 3 is for someone else’s project, this will be iteration 4)**

**Bulletin: Overall Priority 1**

***Sorting Bulletin* - Marked as out of scope for iteration 2, moved to later iteration**

*Residents are capable of sorting the bulletin board in multiple ways. For example, sorting by resident, or by date added.*

*Estimated hours: 5*

*Priority: 1*

**Users: Overall Priority - 2**

**Notification to users**

Residents are able to receive notifications whenever a new bulletin has been posted.

Estimated hours/cost: 5-10

Priority: 3

**Add to calendar**

A scheduler that allows specific events in the apartment to be tracked, such as rent, or a barbecue.

Estimated hours/cost: 15-20

Priority: 1

**Check rent**

Residents are able to be notified when their rent is due, the amount due, and see their rent on the calendar.

Estimated hours/cost: 5-10

Priority: 2